# SSDF Playbook Process Cost Estimate

The Secure Software Development Framework (SSDF) project provides the following cost and resource estimates to implement 2025 SSDF requirements. This document provides budgeting guidance to R&D Project Managers (PM) for 2025.

SSDF benefits are outlined in the SSDF Playbook. Notable enhancements include:

- Automated software build processes (Azure DevOps (ADO))

- Automated Static Analysis Security Testing (SAST) scanning (Checkmarx)

The estimated costs for these new processes are outlined in this document from an IT, SQA, and R&D software development perspective. The costs can be broken into three parts:

- Infrastructure Costs

- SQA Labor Costs

- R&D Development Costs

# Infrastructure Costs

These costs are fixed and incurred by the software deliverable annually.

Estimated Additional 2025 Annual Costs: $0 to ~$2,000 Per software deliverable.

| SSDF Requirement | Description | Required | Cost | Frequency |
| --- | --- | --- | --- | --- |
| Azure DevOps Account | Access to source code repo and pipelines. | Yes | $72 in 2025 charged to User Cost Center | Per User/Year |
| Checkmarx (SAST Scanner) | Source Code Scanner | Yes | $1,150 in 2025 charged to deliverable | Per deliverable Production ID#/Year |
| Qualys (DAST Scanner) | Web Security Scanner | Required for websites (SWS) | Cost in 2025 covered by IT | N/A |
| AquaSec Container Scanner | Scans containers for security vulnerabilities | Required for containerized software | $1,920 in 2025 charged to deliverable | Per deliverable Production ID#/Year |
| File Upload Scanner (OPSWAT) | Scans uploaded files for security vulnerabilities | Required if user uploads file(s) | Cost in 2025 covered by IT | N/A |

# Software Quality Assurance Costs

# Setup Costs

The SQA costs will vary. The most influential factors are the scope and complexity of the product along with the number of review cycles required. Software quality will impact SQA testing, possibly requiring multiple rounds. SQA costs are $122/hour on average. The following estimates are for one software deliverable release cycle (i.e., one Pre-Production (Beta) and one Production (Final Acceptance)).

Estimated 2025 SQA Labor

| Task | Estimated Labor Range (Hours) | Calendar Time (Bus. Days) |
| --- | --- | --- |
| Azure DevOps Repository initial setup and ongoing use | 4 – 10 | 1 – 2 |
| Azure DevOps Pipelines Setup, utilization, and maintenance | 12 – 24 | 1 – 5 |
| Setup Collaboration Tools Jira and Confluence | 4 – 6 | 1 – 2 |
| SQA Review | 20 – 80 | 5 – 15 |
| Total: | 40 – 120 | 8 – 24 |

# Annual Security Scanning Cost

All active Subscriber Websites (SWS) will be scanned by the DAST Qualys Web Application Scanner or the SAST Checkmarx Source Code Scanner on an annual basis. The SWS will be scanned either at:

- Active development Phase (e.g., Developer request scan, SQA testing submittal, etc.) or

- In Jan-Feb. time frame if there is no planned active development for the year.

All active SWS need to budget for the annual scans (1 – 4+ SQA hours avg.) and developer costs to remediate the vulnerabilities (0 – 20+ development hours avg.).

| SSDF Requirement Qualys/Checkmarx | Description | Required | Estimated Labor Range (Hours) | Frequency |
| --- | --- | --- | --- | --- |
| Scans by SQA | For active SWS | Yes | 1 – 4+ | Annual Scan |
| Remediation by Developer | For active SWS | Yes | 0 – 20+ | Remediation |

# R&D Development Remediation Costs

The following costs are dependent on software complexity, schedule, and labor rates. The actual cost and time impacts will vary depending on the application and should be adjusted as appropriate. The software deliverable project cost related to these activities are not associated with SQA’s costs. All items in the tables below are required in 2025.

## Web Applications

Estimated 2025 Software Developer Labor Planned For

| SSDF Requirement | Estimated Labor Range (Hours) | Calendar Time (Bus. Days) |
| --- | --- | --- |
| Checkmarx SAST Remediation scan, remediate, obtain approval | 12 – 24 | 5 – 15 |
| Qualys DAST Remediation scan, remediate, obtain approval | 12 – 24 | 5 – 15 |
| Nexus Dependency Registration If required | 12 – 24 | 5 – 15 |
| AquaSec Container Scan Remediation If software requires containers | 12 – 24 | 5 – 15 |
| Total: | 48 – 96 | 20 – 60 |

## Desktop Applications

Desktop applications have variability, the estimates are for a ‘medium-sized’ application.

Estimated 2025 Software Developer Labor Planned For

| SSDF Requirement | Estimated Labor Range (Hours) | Calendar Time (Bus. Days) |
| --- | --- | --- |
| Checkmarx SAST Remediation scan, remediate, obtain approval | 12 – 24 | 5 – 15 |
| Total: | 12 – 24 | 5 – 15 |

Includes acceptance testing, execution, and review of scans, transfer to EPRI software center, activation on epri.com, and promotion to the test environment (for web applications).